# HES Engineering Manual Foundation

Version: 1.0

Status: FROZEN

Authority: Project Constitution

## Purpose

This document is the governing constitution for the Hermes Engineering Suite (HES).

It defines the permanent engineering framework for the project.

No architectural, organizational, or workflow changes are made outside the ADR process.

---

## Repository Structure (FROZEN)

HermesEngineeringSuite/

backend/

frontend/

tools/

tests/

project/

PROJECT_MANIFEST.md

MASTER_INDEX.md

engineering-manual/

foundation/

volumes/

modules/

requirements/

adr/

templates/

generated/

diagrams/

schemas/

assets/

## Module Structure (FROZEN)

00 Charter

01 Functional Specification

02 UX Specification

03 Data Model

04 API Contract

05 Service Architecture

06 AI Integration

07 Security

08 Search

09 Notifications & Events

10 Reporting

11 Import / Export

12 Testing

13 Operations

14 Implementation Roadmap

15 ADRs

16 Requirements

17 Story Mapping

18 Glossary

19 Examples

20 Changelog

Every module follows this structure.

## Development Workflow (FROZEN)

Vision

→ Capability

→ Requirement

→ Module Specification

→ Story

→ Implementation

→ Testing

→ Documentation

→ Release

## Blueprint Rule (FROZEN)

The blueprint is the source of truth.

Implementation conforms to the blueprint.

The blueprint evolves only through approved ADRs.

## One Active Task Rule (FROZEN)

At any time there is exactly ONE active implementation task.

Complete it.

Commit it.

Advance the queue.

## Repository Governance Files

ENGINEERING_MANUAL_FOUNDATION.md

PROJECT_STATUS.md

IMPLEMENTATION_QUEUE.md

FUTURE_ENHANCEMENTS.md

PROJECT_MANIFEST.md

MASTER_INDEX.md

## Change Control

Architectural changes require:

1. ADR

2. Review

3. Approval

4. Blueprint update

Ideas that are not required for the current milestone are recorded in FUTURE_ENHANCEMENTS.md.

## Capability Order (FROZEN)

M0 Foundation

M1 Projects

M2 Knowledge

M3 AI Workspace

M4 Engineering

M5 Manufacturing

M6 Networking

M7 Business

M8 Automation

M9 Administration

Capabilities are completed in order unless an approved ADR changes the sequence.

## Definition of Done

Every completed story includes:

- Documentation updated

- Code implemented

- Tests passing

- Blueprint references updated

- Commit created

## Working Agreement

We optimize for completion rather than continual redesign.

The framework defined in this document is considered locked for HES 1.x.